## Slide 1: TechCorp IAM Platform Implementation Plan
A Strategic Roadmap for Secure and Efficient Deployment

## Slide 2: Overview of Implementation Plan
This presentation outlines a comprehensive step-by-step plan to implement TechCorp’s IAM platform. It includes key milestones, resource planning, timelines, integration challenges, and alignment with business objectives.

## Slide 3: Step-by-Step Implementation Plan
Discovery & Requirements Gathering (Weeks 1-2)
Architecture Design & Tool Selection (Weeks 3-4)
Integration with HR & Directory Services (Weeks 5-7)
RBAC/ABAC Policy Definition (Weeks 8-9)
System Integration – Legacy, Cloud, and 3rd Party (Weeks 10-12)
Testing & Security Review (Weeks 13-14)
Training & Change Management (Week 15)
Go-Live & Support Transition (Week 16)

## Slide 4: Key Milestones and Timeline
Project Kickoff – Week 1
Final Architecture Approval – Week 4
Integration Completion – Week 12
Security Validation – Week 14
IAM Platform Go-Live – Week 16

## Slide 5: Integration Challenges & Mitigation
Legacy Systems: Use connectors or APIs to bridge data silos
Third-Party Apps: Leverage SAML/OAuth for secure authentication
Cloud Services: Implement federated identity and conditional access
Security & Consistency: Enforce policies through centralized governance
Performance: Conduct load testing and scale resources dynamically

## Slide 6: IAM Implementation Phases
1. Discovery
2. Architecture Design
3. Integration
4. Policy Setup
5. Testing & Review
6. Training
7. Go-Live

## Slide 7: Alignment with Business Goals
Cybersecurity: Enhances threat detection and enforces least privilege access
Operational Efficiency: Reduces manual tasks through automation
Digital Transformation: Supports cloud-first strategy and global scalability
User Experience: Streamlines onboarding and access with SSO and MFA
Compliance: Ensures alignment with GDPR, ISO, and internal audit requirements

## Slide 8: Conclusion & Next Steps
Finalise tool selection and stakeholder sign-offs
Begin phased rollout with focus on high-impact areas
Monitor performance, user feedback, and iterate as needed
Prepare for continuous improvements and scalability